SAUCEDEMO

# Test Summary Report

Manual Quality Assurance Testing Portfolio

| Document ID | QA-TSR-001 |
| --- | --- |
| Version | 1.0 - Final |
| Prepared By | Nancy McKenzie |
| Application Under Test | SauceDemo |
| Test Environment | Google Chrome |
| Execution Scope | 42 planned manual test cases |

FINAL EXECUTION STATUS: COMPLETE

# 1. Executive Summary

Manual QA testing of SauceDemo was completed against the approved portfolio scope. All 42 planned test cases were executed. Forty-one test cases passed and one test case failed, resulting in a 97.6% pass rate and 100% execution completion. The failed test case, TC-041, identified three confirmed product information and image consistency defects.

Requirements traceability was completed across 24 documented requirements. All 24 requirements were validated through executed test coverage. Twenty-three requirements passed validation and one requirement, NFR-004 - Product Data Presentation Consistency, failed because of the three confirmed defects linked to TC-041.

# 2. Test Execution Metrics

| Metric | Final Result |
| --- | --- |
| Planned Test Cases | 42 |
| Executed Test Cases | 42 |
| Passed | 41 |
| Failed | 1 |
| Blocked | 0 |
| Not Run | 0 |
| Execution Completion | 100% |
| Pass Rate | 97.6% |
| Confirmed Defects | 3 |

# 3. Requirements Coverage

The final Requirements Traceability Matrix confirms 100% validated requirement coverage: 24 of 24 documented requirements are mapped to executed test coverage.

| Coverage Metric | Result |
| --- | --- |
| Total Requirements | 24 |
| Requirements Validated | 24 |
| Requirements Passed | 23 |
| Requirements Failed | 1 |
| Requirements Not Validated | 0 |
| Validated Requirement Coverage | 100% |

# 4. Defect Summary

Three confirmed defects were identified during TC-041. All three are traced to TS-023 and NFR-004 - Product Data Presentation Consistency. Each defect is currently documented as Medium severity, P3 priority, and New.

| Defect ID | Product | Summary | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Test.allTheThings() T-Shirt (Red) | Product image/information mismatch | Medium | P3 | New |
| BUG-002 | Sauce Labs Bolt T-Shirt | Red bolt graphic missing from product image | Medium | P3 | New |
| BUG-003 | Sauce Labs Onesie | Product image does not match stated 3-snap closure | Medium | P3 | New |

# 5. Results by Functional Area

| Functional Area | Executed | Pass | Fail |
| --- | --- | --- | --- |
| Authentication | 6 | 6 | 0 |
| Inventory | 6 | 6 | 0 |
| Product Details | 2 | 2 | 0 |
| Cart | 9 | 9 | 0 |
| Checkout | 8 | 8 | 0 |
| Order Completion | 3 | 3 | 0 |
| Navigation | 3 | 3 | 0 |
| Session | 2 | 2 | 0 |
| Usability & UI | 2 | 1 | 1 |
| End-to-End | 1 | 1 | 0 |

# 6. Key Findings

Core authentication, inventory, cart, checkout, order completion, navigation, session, and end-to-end purchase flows passed the planned manual test coverage.

TC-041 failed because three product images did not fully align with the corresponding product information or descriptions.

No test cases were blocked and no planned test cases remained unexecuted.

Browser compatibility coverage was validated using the project's documented primary supported browser configuration, Google Chrome, through the executed end-to-end baseline.

# 7. Test Completion Assessment

The planned manual QA execution is complete. The portfolio demonstrates end-to-end traceability from requirements to scenarios, detailed test cases, execution results, and defect records. The three open defects are limited to product data presentation consistency and do not change the recorded pass results for the successfully executed core functional flows.

# 8. Final Outcome

Testing concluded with 42 of 42 test cases executed, a 97.6% pass rate, 100% validated requirement coverage, and three confirmed Medium-severity defects. The final artifacts provide a complete manual QA testing record for the SauceDemo portfolio project.

# 9. Related QA Artifacts

QA-TP-001 - Test Plan

QA-BRD-001 - Business Requirements

QA-TS-001 - Test Scenarios

QA-TC-001 - Detailed Test Cases

QA-TE-001 - Test Execution

Defect Management - BUG-001, BUG-002, BUG-003

QA-RTM-001 - Requirements Traceability Matrix